**FIRST STREET**

**ROAD WORK NOTICE**

**Dates of Construction** *(Weather Permitting):*

August 16, 2021 – August 27, 2021

**Locations:**

First Street – Waverly Ave to Ashcroft Road

**Work Hours:**  7:00 AM – 4:00 PM

**Contractor:** D & R General Contracting, Inc.

**Approximate Construction Scope of Work:**

* **Monday 8/16:** Mill Roadway and Begin Sidewalk Repairs
* Structure Adjustments in Road and Sidewalk Repairs will continue throughout the dates provided.
* **Week of 8/23:** Pave Top Course of Roadway (*paving dates will be provided on an additional notice 48 hours prior to paving*).

**Please Note:**

* **NO PARKING** will be allowed on the entire street during work hours.
* **NO VEHICULAR TRAFFIC** will be allowed on street during work hours.
* **DRIVEWAY ACCESS** may be limited during work hours**.** We request that all abutters park vehicles outside of the work zone before the start of work.

We thank you for your cooperation and apologize for any inconvenience.

**D&R General Contracting, Inc.**

**732 Newburyport Turnpike**

**Melrose, MA 02176**

**(781) 321-7772 Phone**

**(781) 321-7776 Fax**

**mattb@drpaving.com**

**www.drpaving.com**